PixelFrameAI

AI Podcast Engine

Technical Architecture & Implementation Proposal

| Document Type | Technical Architecture Proposal |
| --- | --- |
| Version | 1.0 |
| Date | May 18, 2026 |
| Prepared For | Tal Zatelman — Product Owner |
| Status | AWAITING APPROVAL — Do not implement until approved |

# Table of Contents

A. Full Audit of the Existing System

B. What Needs to Change

C. Recommended UX Flow

D. Technical Architecture

E. Database Schema Changes

F. Upload Strategy for Large Files (24GB+)

G. AI Analysis Strategy

H. Rendering & Auto-Editing Strategy

I. Risks & Limitations

J. Implementation Phases

K. Additional Upgrades & Recommendations

L. Files to Create & Modify

M. Questions & Assumptions

# A. Full Audit of the Existing System

## A1. Video Creation Wizard

The current wizard lives in a single 336KB file at /src/app/(dashboard)/projects/new/page.tsx. It contains 16 sequential steps covering everything from file upload through AI analysis to final render configuration. The WizardData interface carries 80+ fields accumulated across all steps.

Key characteristics:

Single-file architecture — all 16 steps, state management, and UI in one component

Step-by-step linear flow with no branching or conditional paths

Heavy client-side state — WizardData persisted across steps via React useState

Tightly coupled to single-video workflow — no concept of multi-clip or podcast episodes

## A2. Upload Infrastructure

File uploads go through /src/lib/storage/upload.ts which implements direct-to-Supabase upload via signed URLs.

| Parameter | Current Value | Podcast Need |
| --- | --- | --- |
| Max file size | 100 MB | 24 GB+ |
| Upload method | Signed URL (single PUT) | Chunked / Resumable (tus) |
| Resume support | None | Required |
| Progress tracking | Basic (xhr.upload.onprogress) | Per-chunk with ETA |
| Storage bucket | project-files (single) | Needs podcast-raw bucket |
| Timeout | Browser default | Needs keep-alive / retry |

## A3. Transcription Pipeline

The transcription system at /src/app/api/transcribe/route.ts implements a dual-provider strategy:

Primary: OpenAI Whisper API — 25MB file size limit, good Hebrew support

Fallback: AssemblyAI — larger file support, slightly lower Hebrew accuracy

API route timeout: 120 seconds (Vercel function limit)

No background processing — entire transcription must complete within the API call

For podcast episodes (60-180 minutes), the current approach will fail. A 2-hour podcast audio track easily exceeds 25MB and will take 5-15 minutes to transcribe — far beyond the 120s API timeout.

## A4. Remotion Rendering Engine

The rendering pipeline is built on Remotion 4.0.447 with a Railway-hosted worker:

5 overlay layers: main video, effects layer, B-roll layer, transitions, subtitles

Composition defined in /src/remotion/PixelManageEdit.tsx

Railway worker polls the render_jobs table for pending jobs

Single global render lock — only one video renders at a time

Output: MP4 at 30 FPS, supports 4 format ratios (16:9, 9:16, 1:1, 4:5)

The single render lock is the biggest bottleneck for podcast workflows where a user might want to render 5-15 clips from a single episode.

## A5. AI Analysis Engine

The video-engine directory (/src/lib/video-engine/) contains 20 files implementing:

Transcript analysis via Claude API (Anthropic) — topic extraction, key moments, engagement scoring

Local heuristic algorithms — retention prediction, pacing analysis, viral potential scoring

B-roll suggestion engine — keyword extraction mapped to Pexels/Pixabay stock footage

Subtitle generation with timing — word-level alignment from Whisper timestamps

Most of this infrastructure can be reused for podcast clip analysis with modifications to scoring weights and segment length parameters.

## A6. Database Architecture

Supabase with a flat-column schema defined in /src/lib/db/schema.ts (2,394 lines). Key observations:

Project type has 20+ fields covering the entire video lifecycle

PodcastSession and PodcastStrategy types already exist in the schema but are not connected to any video processing pipeline

No queue table for background jobs — render_jobs is the only job-like table

No concept of "episodes" or "clips" as related entities

useData hook (/src/lib/api/use-data.ts) provides CRUD operations with optimistic updates, polling, and cross-component event bus

## A7. Infrastructure

| Component | Service | Limitation |
| --- | --- | --- |
| Web App | Vercel | 120s API timeout, 4.5MB body limit |
| Render Worker | Railway | 8GB RAM, single concurrent render |
| Database + Auth | Supabase | 5GB free tier storage, 50GB tus upload limit |
| Storage | Supabase Storage | 100MB per file (current config) |
| Queue System | None | No Redis, BullMQ, or SQS |
| CDN | Vercel Edge | Static assets only |

# B. What Needs to Change

## B1. New Entry Screen

Replace the current direct-to-wizard navigation with a choice screen offering two paths:

Single Video (existing wizard) — the current 16-step flow, unchanged

Podcast / Long-Form — new flow optimized for episodes 15 minutes to 3 hours

This entry screen should live at /projects/new and push to /projects/new/video or /projects/new/podcast respectively.

## B2. Upload Infrastructure Overhaul

Implement tus protocol for resumable chunked uploads (Supabase supports it natively)

Create a new storage bucket "podcast-raw" with 25GB file size limit

Add upload progress persistence — if the browser closes, resume from last chunk

Implement server-side upload validation (file type, duration estimation from file size)

## B3. Background Processing Pipeline

Create a processing_jobs table to track multi-stage async work

Build a Railway-based worker (or extend the existing one) that polls for processing jobs

Stages: upload verification, audio extraction, transcription, AI analysis, clip detection

Each stage updates job progress — UI polls or subscribes via Supabase Realtime

## B4. Database Extensions

4-5 new tables: podcast_episodes, podcast_transcripts, podcast_clip_candidates, podcast_processing_jobs, podcast_rendered_clips

Extend the existing Project type or create a parallel PodcastProject type

Add foreign key relationships between episodes, clips, and rendered outputs

## B5. Render Queue Enhancement

Replace single global render lock with a proper FIFO queue

Support batch rendering — queue 5-15 clips from one episode

Add priority levels (user-initiated single render > batch background renders)

Consider Railway service scaling for parallel renders (future phase)

# C. Recommended UX Flow

## C1. Entry Screen

Two prominent cards at /projects/new:

| Card | Title | Description | Destination |
| --- | --- | --- | --- |
| Left | Single Video | Upload a short video (up to 15 min) for AI-powered editing | /projects/new/video |
| Right | Podcast / Long-Form | Upload a full episode and let AI find the best clips | /projects/new/podcast |

## C2. Podcast Flow — 5 Stages

Stage 1: Upload

Drag-and-drop zone accepting video files up to 24GB

Real-time progress bar with speed, ETA, and "safe to close — will resume" indicator

Optional metadata: episode title, guest names, show name, language

Background: file uploads via tus protocol to podcast-raw bucket

Stage 2: Processing (automatic, no user action needed)

Progress dashboard showing: Audio extraction, Transcription (with live word count), AI Analysis

User can leave and come back — processing continues on Railway worker

Push notification or email when analysis is complete

Estimated processing time shown upfront based on file duration

Stage 3: Review Clips

Grid/list of AI-detected clip candidates (typically 8-25 per episode)

Each clip shows: thumbnail, title, duration, topic tags, viral score, engagement prediction

Video preview on hover or click — plays the segment from the source video

User can select/deselect clips, adjust in/out points, merge adjacent clips

Bulk actions: "Select Top 5", "Select All Above Score 80"

Stage 4: Configure & Edit

For each selected clip, choose: output format (16:9, 9:16, 1:1), subtitle style, B-roll preferences

Quick preset templates: "YouTube Short", "Instagram Reel", "LinkedIn Post", "Full Highlight"

Advanced: manual subtitle editing, B-roll keyword override, intro/outro toggle

Batch apply settings across all selected clips

Stage 5: Render & Export

Queue all selected clips for rendering

Progress dashboard showing each clip render status

Download individually or as a ZIP archive

Direct publish integration (future phase): YouTube, TikTok, Instagram

# D. Technical Architecture

## D1. Upload Layer — tus Protocol

Supabase Storage natively supports the tus resumable upload protocol for files up to 50GB. The implementation requires:

Client-side: tus-js-client library (~15KB gzipped) — handles chunking, retry, and resume

Chunk size: 6MB (Supabase default, optimal for most connections)

Server-side: No custom server needed — tus goes directly to Supabase Storage endpoint

Resume token: stored in localStorage, enables browser-close-and-resume

New bucket: "podcast-raw" with 25GB max file size, restricted MIME types (video/*)

## D2. Processing Pipeline — 6 Stages

After upload completes, a processing job is created. The Railway worker picks it up and runs:

| Stage | Action | Tool | Est. Duration (2hr episode) |
| --- | --- | --- | --- |
| 1 | Validate file & extract metadata | ffprobe | 5-10 seconds |
| 2 | Extract audio track | ffmpeg | 30-60 seconds |
| 3 | Transcribe audio | Whisper API (chunked) | 8-15 minutes |
| 4 | Topic segmentation | Local algorithm | 2-5 seconds |
| 5 | Deep AI analysis | Claude API | 30-60 seconds |
| 6 | Clip candidate detection | Scoring engine | 1-3 seconds |

Total estimated processing time for a 2-hour episode: 10-18 minutes.

Key design decisions:

FFmpeg is required on the Railway worker for audio extraction — already available in Railway Docker images

Whisper API has a 25MB limit per request — audio must be chunked into segments (typically 15-20 min each)

Each stage updates the processing_jobs row with status and progress percentage

If any stage fails, the job is marked as failed with error details — user can retry from the failed stage

## D3. Railway Worker Extension

The existing render worker will be extended (not replaced) with a second polling loop:

Loop 1 (existing): polls render_jobs for video rendering tasks

Loop 2 (new): polls podcast_processing_jobs for analysis tasks

Both loops share the Railway instance but run independent async tasks

Processing jobs have lower priority than render jobs to avoid resource contention

Memory consideration: FFmpeg audio extraction of a 24GB file needs ~500MB RAM — within Railway 8GB limit

# E. Database Schema Changes

Four new tables are required. All use UUID primary keys and include created_at/updated_at timestamps.

## E1. podcast_episodes

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK | Episode identifier |
| user_id | uuid FK -> profiles | Owner |
| client_id | uuid FK -> clients (nullable) | Associated client |
| title | text | Episode title |
| show_name | text (nullable) | Podcast show name |
| guest_names | text[] (nullable) | Guest name list |
| language | text | Primary language (default: "he") |
| source_file_path | text | Supabase storage path to raw file |
| source_file_size | bigint | File size in bytes |
| duration_seconds | integer (nullable) | Duration after ffprobe |
| audio_file_path | text (nullable) | Extracted audio path |
| status | text | uploaded ¦ processing ¦ ready ¦ error |
| processing_progress | jsonb | Per-stage progress tracking |
| error_message | text (nullable) | Last error if status=error |
| metadata | jsonb | Extensible metadata |

## E2. podcast_transcripts

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK | Transcript identifier |
| episode_id | uuid FK -> podcast_episodes | Parent episode |
| provider | text | whisper ¦ assemblyai |
| language | text | Detected language |
| full_text | text | Complete transcript text |
| segments | jsonb | Word-level timing data [{word, start, end, confidence}] |
| speaker_labels | jsonb (nullable) | Speaker diarization data |
| chunk_index | integer | For multi-chunk transcription (0-based) |
| chunk_start_time | float | Start time of this chunk in source |

## E3. podcast_clip_candidates

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK | Clip candidate identifier |
| episode_id | uuid FK -> podcast_episodes | Parent episode |
| title | text | AI-generated clip title |
| start_time | float | Clip start in seconds |
| end_time | float | Clip end in seconds |
| transcript_excerpt | text | Transcript text for this segment |
| topic_tags | text[] | Topic labels |
| viral_score | integer | AI-predicted virality (0-100) |
| engagement_score | integer | Predicted engagement (0-100) |
| hook_score | integer | Opening hook strength (0-100) |
| reasoning | text | AI explanation for why this clip was selected |
| is_selected | boolean | User selection state (default: false) |
| user_adjusted_start | float (nullable) | Manual trim override |
| user_adjusted_end | float (nullable) | Manual trim override |
| format_config | jsonb (nullable) | Per-clip render settings |

## E4. podcast_rendered_clips

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK | Rendered clip identifier |
| clip_candidate_id | uuid FK -> podcast_clip_candidates | Source clip |
| episode_id | uuid FK -> podcast_episodes | Parent episode |
| render_job_id | uuid FK -> render_jobs (nullable) | Render job reference |
| output_format | text | 16:9 ¦ 9:16 ¦ 1:1 ¦ 4:5 |
| output_file_path | text (nullable) | Supabase storage path |
| output_file_size | bigint (nullable) | Rendered file size |
| duration_seconds | float (nullable) | Final clip duration |
| status | text | queued ¦ rendering ¦ completed ¦ failed |
| render_config | jsonb | Full render configuration snapshot |

# F. Upload Strategy for Large Files (24GB+)

## F1. tus Protocol via Supabase

Supabase Storage implements the tus v1.0.0 protocol, providing resumable uploads out of the box. No custom upload server is needed.

Configuration:

Endpoint: https://<project>.supabase.co/storage/v1/upload/resumable

Chunk size: 6MB (Supabase minimum and recommended default)

Headers: Authorization (JWT), x-upsert (optional)

Client library: tus-js-client (npm package, ~15KB gzipped)

## F2. Performance Estimates

| File Size | Connection Speed | Chunks | Est. Upload Time |
| --- | --- | --- | --- |
| 500 MB | 50 Mbps | 84 | 1.5 minutes |
| 2 GB | 50 Mbps | 342 | 5-6 minutes |
| 8 GB | 50 Mbps | 1,366 | 22-25 minutes |
| 24 GB | 50 Mbps | 4,096 | 65-75 minutes |
| 24 GB | 100 Mbps | 4,096 | 33-38 minutes |

## F3. Resume & Reliability Features

Upload ID persisted in localStorage — survives page refresh and browser restart

Automatic retry with exponential backoff (3 retries per chunk, 1s/2s/4s delays)

Connection quality detection — reduces chunk concurrency on slow/unstable connections

Server-side: Supabase holds incomplete uploads for 24 hours before garbage collection

UI shows: progress percentage, upload speed, ETA, "Safe to close" indicator once upload ID is saved

# G. AI Analysis Strategy

## G1. Two-Pass Analysis Architecture

Podcast analysis uses a two-pass approach to balance cost, speed, and quality:

Pass 1: Local Topic Segmentation (fast, free)

Algorithm: sliding window over transcript with topic coherence scoring

Detects topic boundaries based on vocabulary shifts, pause patterns, and speaker changes

Outputs: list of topic segments with start/end times, preliminary labels

Runtime: 2-5 seconds for a 2-hour transcript

Purpose: reduces the amount of text sent to Claude API by identifying segment boundaries

Pass 2: Claude API Deep Analysis (smart, paid)

Input: topic segments from Pass 1 + full transcript context

Claude evaluates each segment for: clip potential (is this a standalone moment?), viral characteristics (hook strength, emotional arc, controversy, surprise), audience value (educational, entertaining, inspirational), suggested title and tags

Output: ranked list of clip candidates with scores and reasoning

Runtime: 30-60 seconds for a 2-hour episode (single API call with structured output)

## G2. Cost Estimates

| Episode Length | Transcript Tokens | Claude API Cost (est.) | Whisper Cost (est.) |
| --- | --- | --- | --- |
| 30 min | ~8,000 | $0.05-0.10 | $0.18 |
| 60 min | ~16,000 | $0.10-0.20 | $0.36 |
| 120 min | ~32,000 | $0.20-0.40 | $0.72 |
| 180 min | ~48,000 | $0.30-0.60 | $1.08 |

Total cost per episode: approximately $0.25-1.70 depending on length. This can be passed through to the user or absorbed as a platform cost.

## G3. Clip Detection Criteria

The scoring engine evaluates potential clips on these dimensions:

| Criterion | Weight | Description |
| --- | --- | --- |
| Hook Strength | 25% | Does the clip open with a compelling statement or question? |
| Emotional Arc | 20% | Does the segment have a clear buildup and payoff? |
| Standalone Value | 20% | Can a viewer understand this without full episode context? |
| Viral Potential | 15% | Contains surprise, controversy, humor, or strong opinion? |
| Topic Relevance | 10% | Aligned with trending topics or evergreen interest? |
| Audio Quality | 10% | Clean speech, minimal cross-talk, good energy? |

# H. Rendering & Auto-Editing Strategy

## H1. Auto-Editing Pipeline (8 Steps)

For each selected clip, the rendering pipeline applies:

| Step | Action | Description |
| --- | --- | --- |
| 1 | Segment Extraction | Cut source video from clip start to end time using ffmpeg |
| 2 | Format Adaptation | Crop/resize to target aspect ratio (16:9, 9:16, 1:1, 4:5) |
| 3 | Subtitle Generation | Apply word-level subtitles from transcript timing data |
| 4 | B-Roll Injection | Insert relevant stock footage at AI-suggested moments |
| 5 | Zoom & Focus | Auto speaker zoom for 9:16 format based on face detection heuristics |
| 6 | Transition Effects | Apply intro/outro animations and transition overlays |
| 7 | Audio Enhancement | Normalize volume, apply noise reduction (if available) |
| 8 | Final Render | Encode via Remotion at 30 FPS with platform-optimal bitrate |

## H2. Render Queue Architecture

The current single-render lock must be replaced with a proper queue:

FIFO queue in the render_jobs table with priority field

Priority levels: 1 = user-initiated single render, 2 = podcast batch render, 3 = background re-renders

Worker picks the highest-priority oldest job

Batch submission: when user clicks "Render All", creates N render_jobs rows linked to the episode

Progress tracking: each render_jobs row has a progress column (0-100) updated during encoding

## H3. Output Specifications

| Platform Preset | Format | Max Duration | Resolution | Notes |
| --- | --- | --- | --- | --- |
| YouTube Short | 9:16 | 60s | 1080x1920 | Optimized for vertical feed |
| Instagram Reel | 9:16 | 90s | 1080x1920 | Auto-subtitles recommended |
| TikTok | 9:16 | 180s | 1080x1920 | High-energy pacing preferred |
| LinkedIn Post | 1:1 or 16:9 | 120s | 1080x1080 / 1920x1080 | Professional tone |
| YouTube Clip | 16:9 | 300s | 1920x1080 | Standard landscape format |
| Full Highlight | 16:9 | No limit | 1920x1080 | Episode best-of compilation |

# I. Risks & Limitations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Supabase free-tier storage limit (5GB) | HIGH | Upgrade to Pro plan ($25/mo for 100GB) or implement auto-cleanup of processed raw files after 30 days |
| Railway worker memory (8GB) may be insufficient for large files | MEDIUM | Process audio in chunks via ffmpeg streaming; never load full file into memory |
| Hebrew transcription accuracy with Whisper | MEDIUM | Use AssemblyAI as fallback; add manual transcript editing UI in future phase |
| Long processing times (10-18 min) may frustrate users | MEDIUM | Real-time progress updates via Supabase Realtime; email notification on completion |
| Single Railway instance = single concurrent processing job | MEDIUM | Queue system ensures jobs complete in order; scale to multiple workers in Phase 4 |
| 24GB upload on slow connections could take 60+ minutes | LOW | Resumable upload ensures no data loss; background upload with page-close safety |
| Claude API rate limits on batch analysis | LOW | Sequential processing with backoff; cache analysis results to avoid re-analysis |
| Remotion render times for batch clips (5-15 clips) | MEDIUM | Sequential queue with progress; consider parallel rendering in Phase 4 |

# J. Implementation Phases

## Phase 1: Foundation (Week 1-2)

Create entry screen with two-path selection

Implement tus upload for podcast-raw bucket

Create database tables (podcast_episodes, podcast_transcripts, podcast_clip_candidates, podcast_rendered_clips)

Build podcast upload page with progress tracking

Basic episode listing and status display

## Phase 2: Processing Pipeline (Week 3-4)

Extend Railway worker with processing job polling loop

Implement FFmpeg audio extraction stage

Build chunked Whisper transcription (split audio -> transcribe -> merge)

Implement local topic segmentation algorithm

Integrate Claude API for deep clip analysis

Build processing progress dashboard with Supabase Realtime updates

## Phase 3: Clip Review & Rendering (Week 5-6)

Build clip review page with video preview, scoring, and selection

Implement clip configuration UI (format, subtitles, B-roll preferences)

Create Remotion composition for podcast clip rendering

Build batch render queue with priority levels

Implement clip download (individual + ZIP bundle)

## Phase 4: Polish & Scale (Week 7-8)

Add manual transcript editing

Implement clip trim adjustment (drag in/out points)

Email notifications for processing completion

Performance optimization and error recovery improvements

User testing, bug fixes, and documentation

Consider Railway scaling for parallel processing/rendering

# K. Additional Upgrades & Recommendations

## K1. Content Repurposing

Auto-generate blog post drafts from transcript segments

Create social media caption variations per clip

Generate show notes with timestamps and topic summaries

Create audiogram-style clips (waveform + subtitles for audio-only platforms)

## K2. Advanced Video Features

Speaker diarization — automatically label who is speaking

Face detection for intelligent 9:16 cropping (center on active speaker)

Dynamic zoom — auto-zoom on speaker during key moments

Multi-cam support — switch between camera angles if multiple source files provided

## K3. Distribution Integration

One-click publish to YouTube, TikTok, Instagram (via their APIs)

Scheduled posting — render and publish at optimal times per platform

Cross-platform analytics dashboard showing clip performance

## K4. AI Enhancements

Fine-tune clip scoring based on user feedback (which clips they actually publish)

Trend-aware analysis — boost clips that match current trending topics

A/B title and thumbnail suggestions for each clip

Auto-chapter generation for full episode YouTube uploads

## K5. Product Naming Recommendation

I recommend naming this feature "AI Clip Engine" rather than "Podcast Engine" because:

It accurately describes the core value proposition — extracting clips from long-form content

It is broader than "podcast" — also works for webinars, interviews, lectures, streams

It sounds more action-oriented and technical, fitting the PixelFrameAI brand

Marketing potential: "PixelFrameAI Clip Engine" as a standalone feature name

# L. Files to Create & Modify

## L1. New Files (~18 files)

| File Path | Purpose |
| --- | --- |
| /src/app/(dashboard)/projects/new/page.tsx | Entry screen (replaces current wizard redirect) |
| /src/app/(dashboard)/projects/new/video/page.tsx | Existing wizard moved here |
| /src/app/(dashboard)/projects/new/podcast/page.tsx | Podcast upload + flow orchestrator |
| /src/app/(dashboard)/projects/new/podcast/components/UploadStage.tsx | tus upload with progress |
| /src/app/(dashboard)/projects/new/podcast/components/ProcessingStage.tsx | Real-time processing dashboard |
| /src/app/(dashboard)/projects/new/podcast/components/ClipReview.tsx | Clip selection and preview |
| /src/app/(dashboard)/projects/new/podcast/components/ClipConfig.tsx | Per-clip render settings |
| /src/app/(dashboard)/projects/new/podcast/components/RenderQueue.tsx | Batch render progress |
| /src/lib/storage/tus-upload.ts | tus protocol upload client wrapper |
| /src/lib/api/use-podcast.ts | React hooks for podcast CRUD + realtime |
| /src/app/api/podcast/process/route.ts | Trigger processing job creation |
| /src/app/api/podcast/clips/route.ts | CRUD for clip candidates |
| /src/app/api/podcast/render/route.ts | Batch render submission |
| /src/lib/podcast-engine/topic-segmentation.ts | Local transcript segmentation algorithm |
| /src/lib/podcast-engine/clip-scorer.ts | Clip scoring and ranking logic |
| /src/lib/podcast-engine/clip-analyzer.ts | Claude API integration for deep analysis |
| /src/lib/podcast-engine/audio-chunker.ts | Split audio for chunked transcription |
| /src/remotion/PodcastClipComposition.tsx | Remotion composition for podcast clips |

## L2. Modified Files (~4 files, minimal changes)

| File Path | Change Description |
| --- | --- |
| /src/lib/db/schema.ts | Add 4 new table types (podcast_episodes, etc.) |
| /src/components/sidebar.tsx | Add "Podcast" or "Clip Engine" nav item |
| /src/remotion/Root.tsx | Register PodcastClipComposition |
| /render-worker (Railway) | Add processing job polling loop alongside render polling |

# M. Questions & Assumptions

## M1. Questions for Product Owner

The following decisions will affect the implementation and should be confirmed before development begins:

1. Storage plan — Are you on Supabase Free or Pro tier? Free tier limits storage to 1GB (not 5GB as previously noted — please verify). The podcast bucket alone will need 50-100GB for active use.

2. Railway plan — Current Railway instance specs? Processing 24GB files needs adequate memory and disk. Docker image will need FFmpeg (confirm it is available or if we need a custom image).

3. Maximum episode duration — Should we cap at 3 hours? 4 hours? Longer episodes increase processing time and cost proportionally.

4. Clip length constraints — Should we enforce minimum (15s) and maximum (300s) clip durations, or let the AI decide freely?

5. Multi-language priority — Is Hebrew the only required language at launch, or do you need English and Arabic support from day one?

6. User notification preference — Email notifications for processing completion, or is in-app notification sufficient?

7. Naming preference — "AI Clip Engine", "Podcast Studio", "Episode Cutter", or something else? This affects sidebar label, page titles, and marketing.

## M2. Assumptions Made

The following assumptions are baked into this proposal. If any are incorrect, the architecture may need adjustment:

1. Supabase Pro tier (or higher) will be available — needed for storage limits and tus support

2. Railway Docker image includes FFmpeg or we can install it in the Dockerfile

3. Existing useData/useEntity hooks can be extended for podcast entities without major refactoring

4. The current Remotion composition system can handle podcast clips with minimal modification

5. Claude API (Sonnet or Haiku) provides sufficient analysis quality — no need for fine-tuned models

6. Users will have upload speeds of at least 10 Mbps for a reasonable experience

7. Hebrew is the primary language; English is secondary but should work without code changes

8. The existing wizard (Single Video) remains unchanged — we are adding a parallel path, not modifying the existing one

# N. Advanced AI Clip Features — Premium Capabilities

The following six features elevate the Podcast/Clip Engine from a basic clip extractor to a full production-grade content machine. Each feature is designed to eliminate manual post-production work and enable one-click publish-ready clips.

## N1. AI Hook Generator

Not just clip detection — full creative packaging for every clip.

For each AI-detected clip, the Hook Generator produces a complete content package:

| Output | Description | AI Method |
| --- | --- | --- |
| Opening Hook | A 2-5 second text/visual hook designed to stop the scroll. Uses the clip's strongest statement as a teaser or creates a curiosity gap. | Claude API — analyze transcript for peak-interest moment, generate hook text |
| Title | 3 title variations per clip: descriptive, curiosity-driven, and controversial/bold. Optimized for each platform (YouTube = searchable, TikTok = emotional, LinkedIn = professional). | Claude API — platform-specific title generation with A/B variants |
| Caption | Full social media caption with context, key takeaway, and engagement prompt. Supports Hebrew and English. Includes line breaks and emoji placement. | Claude API — caption generation with platform tone matching |
| CTA (Call to Action) | Platform-appropriate CTA: "Follow for more" (TikTok), "Subscribe" (YouTube), "Link in bio" (Instagram), "Comment your take" (LinkedIn). | Template library + AI customization based on clip topic |

Implementation approach:

Single Claude API call per clip — structured JSON output with all 4 elements

User can regenerate any element independently ("Give me a bolder title")

Hook text rendered as animated text overlay in the first 3 seconds of the clip

All outputs stored in podcast_clip_candidates.hook_package (JSONB column)

Database addition:

Add hook_package JSONB column to podcast_clip_candidates table:

Structure: { hook_text, titles: [3], caption, cta, hashtags: [10], generated_at }

## N2. Timeline Editor (Post-AI Editing)

Critical feature. After AI completes analysis, the user must have full manual control.

The Timeline Editor provides a visual editing interface for each selected clip:

| Capability | Description | UX Pattern |
| --- | --- | --- |
| Drag to trim | Drag clip start/end handles on a visual waveform timeline. Frame-accurate trimming with snap-to-word alignment using transcript timestamps. | Waveform + draggable handles |
| Shorten/extend | Quick buttons: -5s, -1s, +1s, +5s on each end. Or type exact timecodes. | Button bar + timecode inputs |
| Edit subtitles | Inline text editing of each subtitle segment. Change wording, fix transcription errors, adjust timing. Real-time preview. | Clickable subtitle blocks on timeline |
| Replace B-roll | Click any B-roll segment to search for alternative stock footage. Preview before replacing. Manual keyword override. | Click B-roll block -> search modal -> preview -> replace |
| Reorder segments | Drag subtitle/B-roll blocks to reorder within the clip (for montage-style edits). | Drag-and-drop blocks |
| Split clip | Split one clip into two at any point on the timeline. | Scissors tool on timeline |

Technical requirements:

Waveform visualization — use wavesurfer.js or peaks.js for audio waveform rendering

Frame-accurate seeking — HTML5 video with currentTime control synced to waveform

Real-time preview — Remotion Player component for instant subtitle/B-roll preview

Undo/Redo stack — minimum 20 operations with Ctrl+Z/Ctrl+Y support

Auto-save — save edits to DB every 10 seconds (debounced)

New files:

/src/app/(dashboard)/projects/new/podcast/components/TimelineEditor.tsx

/src/app/(dashboard)/projects/new/podcast/components/WaveformTimeline.tsx

/src/app/(dashboard)/projects/new/podcast/components/SubtitleEditor.tsx

/src/app/(dashboard)/projects/new/podcast/components/BrollReplacer.tsx

## N3. Brand Presets (Per-Client Styling)

Critical for agency use. Every client has a distinct visual identity that must be applied consistently across all clips.

A Brand Preset defines the complete visual language for a client's clips:

| Preset Element | Options | Storage |
| --- | --- | --- |
| Subtitle Style | Font family, size, color, background color, position (top/center/bottom), animation (fade/pop/typewriter/none), text shadow, outline | JSON config |
| Color Palette | Primary, secondary, accent colors. Applied to text overlays, progress bars, lower thirds | Hex values array |
| Animations | Intro animation (fade/slide/zoom/glitch), outro animation, transition style between B-roll segments, text entrance effect | Animation ID references |
| Fonts | Heading font, body font, subtitle font. Support for Hebrew fonts (Heebo, Assistant, Rubik, Alef) | Font family names + Google Fonts URLs |
| Intro/Outro | Custom intro video/image (up to 5 seconds), outro card with logo + CTA, bumper animations | Supabase Storage paths |
| Logo Watermark | Client logo overlay — position (corner), opacity, size. Optional animated entrance. | Storage path + positioning config |
| Lower Third | Speaker name bar style — background color, text color, position, animation, display duration | JSON config |

UX flow:

Settings > Brand Presets > Create New Preset

Visual preset builder with live preview on a sample clip

Link preset to one or more clients

When rendering clips, auto-apply the client's linked preset

Override per-clip if needed ("use Documentary style for this one")

Database:

New table: brand_presets (id, user_id, client_id, name, config JSONB, intro_path, outro_path, logo_path, created_at)

Add brand_preset_id to podcast_clip_candidates for per-clip override

## N4. Viral Style Templates

Pre-built editing styles modeled after proven viral content formats. The user selects a style and the AI auto-edits the clip to match.

| Style | Visual Characteristics | Best For |
| --- | --- | --- |
| Alex Hormozi | Fast cuts (every 2-3 seconds), bold yellow/white text overlays, zoom-ins on speaker, high-energy pacing, B-roll every 8-10 seconds, no intro — starts with hook | Business/motivation clips, entrepreneurship content |
| Documentary | Smooth transitions, cinematic color grading, lower-third speaker names, slow B-roll with Ken Burns effect, subtle background music, longer shots (5-8 seconds) | Expert interviews, educational content, brand storytelling |
| Podcast Clean | Minimal editing, clean subtitles (bottom center), waveform visualization, split-screen for 2+ speakers, episode number badge, simple fade transitions | Conversational podcasts, interview highlights |
| Fast TikTok | Ultra-fast cuts (1-2 seconds), screen shake effects, meme-style text (Impact font), sound effects, emoji overlays, vertical-first with face tracking, trending audio cues | Gen-Z audience, entertainment, reaction clips |
| LinkedIn Professional | Clean layout, corporate-safe animations, key insight highlighted as quote card, branded lower third, subtle transitions, data visualization overlays for statistics | B2B content, thought leadership, industry insights |
| Storyteller | Dramatic pauses, emotional music cues, text reveals synced to speech, slow zooms, color shift at climax moment, black bars for cinematic ratio | Personal stories, brand narratives, emotional content |

Technical implementation:

Each style = a JSON configuration file defining: cut_frequency, zoom_behavior, text_style, transition_type, broll_frequency, music_mood, color_grade, pacing_curve

Styles are applied as Remotion composition presets — the rendering engine reads the style config and adjusts all parameters

User can combine: "Hormozi style + my brand colors + my intro"

New styles can be added without code changes — just a new JSON preset file

Storage:

Built-in styles: /src/lib/podcast-engine/viral-styles/ (JSON files)

Custom user styles: stored in brand_presets table with style_type = "viral_template"

## N5. AI Thumbnail Generator

Every clip needs a scroll-stopping thumbnail. The AI generates platform-optimized thumbnails automatically.

Generation pipeline:

Step 1: Extract the most expressive frame from the clip (face detection + emotion analysis heuristic — widest mouth, raised eyebrows, hand gestures)

Step 2: Generate title text overlay — large, bold, contrasting color, max 5 words

Step 3: Apply platform-specific template:

YouTube: 1280x720, face on right 60%, text on left, bright background

Instagram: 1080x1080, centered face, text above/below

TikTok: 1080x1920, vertical, face centered, text at top

Step 4: Apply brand colors + logo watermark from Brand Preset

Step 5: Generate 3 thumbnail variants for A/B selection

AI involvement:

DALL-E or Stable Diffusion for background generation/enhancement

Claude API for thumbnail text generation (5-word hook from clip content)

OpenCV or face-api.js for best-frame extraction

Output:

3 thumbnail variants per clip, stored in Supabase Storage

User picks one or requests regeneration

Thumbnails included in the Social Package export

## N6. Auto Social Package (One-Click Export)

The ultimate goal: from a single podcast episode, generate a complete, publish-ready social media package with zero manual work.

For each rendered clip, the Social Package includes:

| Component | Content | Source |
| --- | --- | --- |
| Video File | Rendered clip in correct format per platform (9:16, 16:9, 1:1) | Remotion render output |
| Thumbnail | 3 variants, platform-sized | AI Thumbnail Generator (N5) |
| Title | 3 variations: descriptive, curiosity, bold | AI Hook Generator (N1) |
| Caption | Full caption with context, takeaway, and engagement prompt | AI Hook Generator (N1) |
| Hashtags | 10-15 relevant hashtags, mix of broad + niche + trending | Claude API — topic + trend analysis |
| CTA | Platform-specific call to action | AI Hook Generator (N1) |
| Posting Time | Recommended publish time per platform based on audience analytics | Heuristic engine (future: platform API) |
| Alt Text | Accessibility description for the video | Claude API — clip summary |

Export formats:

Individual clip package: ZIP with video + thumbnail + metadata.json (title, caption, hashtags, CTA)

Full episode package: ZIP with all selected clips, each in its own folder

CSV/spreadsheet: All captions, titles, hashtags in a table for bulk scheduling tools

Direct API publish (future): One-click to YouTube, TikTok, Instagram via their APIs

Metadata JSON structure:

{ platform, title, caption, hashtags[], cta, thumbnail_path, video_path, recommended_post_time, alt_text, clip_duration, source_episode }

Integration with existing system:

Social Package data stored in podcast_rendered_clips.social_package (JSONB)

Download button on the Render Queue page generates the ZIP

Batch export: "Download All Clips as Social Package" creates a master ZIP

# L (Updated). Complete File List with New Features

## Additional New Files for Section N (~12 files)

| File Path | Purpose |
| --- | --- |
| /src/lib/podcast-engine/hook-generator.ts | AI Hook Generator — titles, captions, CTAs, hooks |
| /src/lib/podcast-engine/thumbnail-generator.ts | AI Thumbnail Generator — frame extraction + text overlay |
| /src/lib/podcast-engine/social-package-builder.ts | Auto Social Package — assembles ZIP with all assets |
| /src/lib/podcast-engine/viral-styles/ | Directory with JSON style presets (hormozi.json, documentary.json, etc.) |
| /src/app/(dashboard)/projects/new/podcast/components/TimelineEditor.tsx | Post-AI visual timeline editor |
| /src/app/(dashboard)/projects/new/podcast/components/WaveformTimeline.tsx | Audio waveform with drag handles |
| /src/app/(dashboard)/projects/new/podcast/components/SubtitleEditor.tsx | Inline subtitle text editing |
| /src/app/(dashboard)/projects/new/podcast/components/BrollReplacer.tsx | B-roll search and replace modal |
| /src/app/(dashboard)/projects/new/podcast/components/ThumbnailPicker.tsx | Thumbnail variant selection UI |
| /src/app/(dashboard)/projects/new/podcast/components/SocialPackageExport.tsx | Export UI with format/platform selection |
| /src/app/(dashboard)/settings/brand-presets/page.tsx | Brand Preset management page |
| /src/app/api/podcast/social-package/route.ts | ZIP generation and download endpoint |

## Additional Database Changes

| Table/Column | Type | Purpose |
| --- | --- | --- |
| brand_presets (new table) | Full table | Client brand presets — colors, fonts, animations, intro/outro |
| podcast_clip_candidates.hook_package | JSONB | AI-generated hook, titles, caption, CTA, hashtags |
| podcast_clip_candidates.brand_preset_id | UUID FK (nullable) | Override brand preset for specific clip |
| podcast_clip_candidates.viral_style | TEXT (nullable) | Selected viral style template name |
| podcast_clip_candidates.timeline_edits | JSONB (nullable) | User manual edits from Timeline Editor |
| podcast_rendered_clips.social_package | JSONB (nullable) | Full social package metadata |
| podcast_rendered_clips.thumbnail_paths | TEXT[] (nullable) | Array of thumbnail variant storage paths |

End of Proposal

This document is awaiting approval. No implementation will begin until the product owner reviews and approves the proposed architecture.